ON THE SPOT CURTAIN CLEANING SPECIALISTS

curtaincleaning.org

COMPLETE WEBSITE PLANNING DOCUMENT

v3.0 — Definitive Final Version

Next.js 15  +  Supabase  +  React Email  +  Resend  +  Vercel Cape Town

| Prepared For | Steve & Kathy Dunlop — On The Spot Curtain Cleaning Specialists |
| --- | --- |
| Version | v3.0 Final — All decisions integrated, no contradictions |
| Key Updates | Free on-site assessment as primary CTA throughout ¦ Six area pages replacing 50+ suburb pages ¦ Pricing strategy fully defined ¦ Assessment-first sales process integrated |
| Date | March 2026 |
| Domain | curtaincleaning.org ¦ info@curtaincleaning.org ¦ 071 622 6753 |

Document Sections

| # | Section |
| --- | --- |
| 1 | Executive Summary & Business Context |
| 2 | Core Strategic Decisions (New in v3.0) |
| 3 | 10-Layer Full-Stack Architecture Pyramid |
| 4 | 10-Phase Build Roadmap |
| 5 | Site Architecture & Area Pages Strategy |
| 6 | Technical Stack & Rendering Strategy |
| 7 | Full Project Folder Structure |
| 8 | SEO Strategy (Exhaustive) |
| 9 | Page Content Outlines (All Pages) |
| 10 | Database Schema (Supabase) |
| 11 | Email Automation & Newsletter Strategy |
| 12 | AI Ambassador (Veo 3) Integration |
| 13 | Lead Generation Flows |
| 14 | UI/UX, Accessibility & CRO |
| 15 | Analytics & Monitoring |
| 16 | Vercel Deployment Checklist |
| 17 | Exhaustive Terminology Glossary (150+ Terms) |
| 18 | Personal Learning & Implementation Roadmap |

# 1. Executive Summary & Business Context

On The Spot Curtain Cleaning Specialists (OTS) is a Johannesburg-based professional on-site curtain cleaning business with 15+ years of experience and 5,000+ satisfied clients. This document is the definitive v3.0 planning blueprint for the curtaincleaning.org website rebuild — incorporating all strategic decisions, developer instructions, SEO strategy, email automation, AI ambassador integration, and deployment procedures.

## 1.1 Brand Overview

| Field | Detail |
| --- | --- |
| Brand Name | On The Spot Curtain Cleaning Specialists (OTS) |
| Domain | curtaincleaning.org |
| Phone / WhatsApp | 0750119200 Kathy 0716226723 Office 0615222037 |
| Email | info@curtaincleaning.org |
| Key Contact | Kathy Dunlop — Interior Decorator, Fabric Expert & Managing Director |
| Base Location | Randburg, Johannesburg, Gauteng |
| Service Areas | Johannesburg North, South, East, West + Pretoria & Midrand (see Section 5) |
| Core USP | On-site dry cleaning — curtains cleaned exactly where they hang. No removal. No downtime. |
| Primary Guarantee | 100% No-Shrinkage Guarantee — backed by 15+ years experience |
| Included in every job | Hardware inspection & repair — unique to OTS, not offered by competitors |
| Track Record | 15+ years ¦ 5,000+ satisfied clients ¦ Hotels, corporates, healthcare, schools, theatres & residential |
| AI Ambassador | Female South African AI character (Veo 3 generated) — appears in hero, sector pages, process page & email campaigns |

## 1.2 Services Portfolio

| Service | Key Selling Point | Upsell Opportunity |
| --- | --- | --- |
| Curtain & Blind Cleaning | On-site dry clean — no removal, no downtime, no shrinkage | Master Guarding 12-month protection |
| Deep Mattress Sanitisation | Clinical dust-mite removal, hypoallergenic treatment | Regular maintenance programme |
| Upholstery & Carpet Cleaning | Fabric-safe chemicals, commercial & residential | Fabric protection coating |
| Master Guarding Protection | Professional stain-repellent — lasts 12 months | Annual renewal plan |
| Fire Proofing | Compliance cert for hotels, theatres, healthcare, schools | Certificate of compliance document |
| Persian & Oriental Rug Care | Expert handling, on-site or collection | Long-term storage service |

## 1.3 Sector Targets & Decision Makers

| Sector | Decision Maker | Top Pain Point | OTS Hook |
| --- | --- | --- | --- |
| Hotels | General Manager | Guest disruption, fire compliance, inspection | After-hours clean — zero room downtime, fire cert included |
| Corporate | Facilities Manager | Air quality, brand image, quarterly maintenance | Scheduled programme, air quality report, zero disruption |
| Healthcare | Infection Control Officer | Hygiene compliance, dust-mite allergens, SANS | Clinically clean, no chemical residue, compliance docs |
| Schools | Principal / Bursar | Allergens, limited budget, school term schedule | Bulk pricing, holiday-only scheduling, allergen audit |
| Theatres | Stage Manager / Ops | Acoustic quality, fireproofing cert, show run | Acoustic restoration, fire cert, overnight dark-week clean |
| Residential | Homeowner | Shrinkage fear, hassle, cost uncertainty | 100% no-shrinkage guarantee, hardware repair, free assessment |

# 2. Core Strategic Decisions (v3.0 — Developer Must Read)

This section documents the three strategic decisions made during planning that deviate from conventional website approaches. Every developer and content writer working on this project must read this section before writing a single line of code or copy.

## 2.1 No Price List — Free On-Site Assessment is the CTA

🎯 Strategic Decision: The website will NOT display prices anywhere. The primary call to action across every page is: 'Book Your Free On-Site Assessment'. This is a deliberate, well-considered business decision — not an omission.

Why a price list is impossible for OTS — and why that is a strength:

- Every curtain job requires an assessment before any price can honestly be quoted. Fabric type, lining, construction method, hardware condition, track or rod system, and the client's specific sector requirements all affect the process, the chemicals used, the time required, and the outcome.

- Publishing a price without seeing the curtains would mean either overcharging the client or cutting corners to hit a number — neither is acceptable.

- Face-to-face interaction allows Kathy to read the client's concerns, demonstrate expertise, handle objections live, build genuine personal trust, and deliver a quote the client has full confidence in.

- The free on-site assessment itself is a differentiator — it signals that OTS takes the job seriously enough to evaluate it properly before touching anything.

💬 Recommended FAQ Answer — Use this exact framing on the /faq page and sector pages: "We don't publish a standard price list because every job genuinely requires a proper assessment first — fabric type, lining construction, hardware condition, and your specific requirements all affect the process and the outcome. Publishing a price without seeing your curtains would mean either overcharging you or cutting corners to hit a number. Instead, we offer a completely free, no-obligation on-site consultation. Kathy personally visits, evaluates everything, and provides a detailed written quote you can trust — with no surprises and no pressure. Most clients find the assessment itself valuable; Kathy often identifies fabric or hardware issues they weren't aware of. Call or WhatsApp 071 622 6753 to arrange your free assessment — usually available within 48 hours."

✅ Value Anchor Without Price List On residential pages only, use soft language to handle price anxiety without committing to numbers: "Most clients are genuinely surprised by how affordable professional on-site cleaning is compared to replacement or conventional cleaning services." Do NOT use this on hotel, corporate, healthcare, or theatre pages — those decision makers care about compliance and ROI, not price sensitivity.

## 2.2 Six Area Pages Replace 50+ Suburb Pages

🎯 Strategic Decision: Launch with 6 high-quality area service pages — not 50+ thin suburb pages. This is the smarter SEO play at launch and produces better results faster.

The reasoning:

- Six well-written 1,500+ word area pages will outrank fifty thin suburb pages. Google's Helpful Content algorithm actively penalises location pages that are template-swaps with only the suburb name changed.

- Area pages allow genuinely different content per region — different suburb clusters, different local context (dust levels, curtain styles, building types), different sector concentrations.

- Less competitive keywords: 'curtain cleaning Johannesburg North' has lower competition than 'curtain cleaning Sandton' and captures the same audience.

- Launch faster with fewer pages — get indexed and ranking sooner.

| Area Page | URL Slug | Key Suburbs Covered | Local Content Angle |
| --- | --- | --- | --- |
| Johannesburg North | /areas/jhb-north | Sandton, Randburg, Fourways, Bryanston, Hyde Park, Morningside, Sunninghill, Rivonia | Highveld dust, affluent homes with full-length sheers & voiles, hotel cluster |
| Johannesburg East | /areas/jhb-east | Edenvale, Bedfordview, Boksburg, Germiston, Kempton Park, Greenstone, Modderfontein | Industrial dust, newer residential estates, O.R. Tambo hotel corridor |
| Johannesburg South | /areas/jhb-south | Alberton, Meyersdal, Glenvista, Mulbarton, Bassonia, Kibler Park | Established residential suburbs, older homes with heavy drapes, school concentration |
| Johannesburg West | /areas/jhb-west | Roodepoort, Florida, Northcliff, Weltevreden Park, Constantia Kloof | Mining dust legacy, family homes, growing corporate park development |
| Johannesburg Central | /areas/jhb-central | Rosebank, Parktown, Melville, Greenside, Parkhurst, Auckland Park | Mixed residential/commercial, art galleries & boutique hotels, heritage buildings |
| Pretoria & Midrand | /areas/pretoria-midrand | Midrand, Centurion, Pretoria East, Menlyn, Waterkloof, Hatfield | Jacaranda season dust, government buildings, diplomatic residences, Centurion corporate parks |

✅ Post-Launch Suburb Page Expansion Strategy After 6 months, check Google Search Console for suburb-specific search impressions. If you see 50+ monthly impressions for 'curtain cleaning [specific suburb]' — THEN build a dedicated page for that suburb. This is data-driven expansion: Google tells you where demand exists before you invest in the content.

## 2.3 Assessment-First CTA Strategy — Applied Everywhere

The following table defines how the CTA changes across different page types and audiences. Every developer and content writer must apply this consistently:

| Page Type | Primary CTA Text | Secondary CTA |
| --- | --- | --- |
| Homepage | Book Your Free On-Site Assessment | WhatsApp Kathy Now — 071 622 6753 |
| Hotels sector | Request Your Free Hotel Assessment | Call Kathy: 071 622 6753 |
| Corporate sector | Book a Free Facilities Assessment | WhatsApp for a Same-Day Response |
| Healthcare sector | Request a Free Compliance Assessment | Call for Priority Healthcare Booking |
| Schools sector | Book Your Free School Assessment | Ask About Holiday Scheduling |
| Theatres sector | Request a Free Venue Assessment | Ask About Dark-Week Availability |
| Residential | Get Your Free Home Assessment | WhatsApp for a Same-Day Response |
| Area pages | Book a Free Assessment in [Area Name] | Call 071 622 6753 |
| FAQ page | Arrange Your Free Assessment Today | WhatsApp Kathy — Instant Response |
| Process page | See It in Action — Book Free Assessment | WhatsApp for Availability |
| Thank-you page | Add Master Guarding Protection | WhatsApp to Confirm Your Booking |
| Exit-intent popup | Claim Your Free Assessment + 15% Off | No thanks — dismiss |
| Footer | Book a Free Assessment | Newsletter signup |
| Email subject lines | Your free assessment is confirmed | (varies per email) |

# 3. Full-Stack Architecture Pyramid (10 Layers)

The following 10-layer model defines every technology concept required to build an effective lead-generation website. Each layer builds on the one below it. All layers are addressed in this document.

Layer 1: Infrastructure & Networking DNS Resolution · Domain Registrar (GoDaddy) · Hosting Provider (Vercel) · CDN (Vercel Edge Network, global) · HTTP/3 (QUIC) · HTTPS & TLS/SSL (Let's Encrypt via Vercel) · Status Codes (200/301/404/500) · TTFB target <200ms · CORS configuration · CSP (Content Security Policy) · Idempotent API methods (PUT/DELETE)

Layer 2: Rendering Strategies SSR (Server-Side Rendering) — quote form & thank-you · SSG (Static) — services, about, process · ISR (Incremental Static Regeneration) — homepage & area pages · CSR — interactive UI only after hydration · React Server Components (RSC) — zero client JS for content blocks · Hydration · Streaming (Suspense) · Server Actions (all form handling)

Layer 3: Frontend Foundation HTML5 Semantic Tags (header/main/nav/footer/article/section) · H1–H6 hierarchy (ONE H1 per page) · Tailwind CSS (utility-first, mobile-first) · Flexbox & Grid · Media Queries (sm:640 md:768 lg:1024 xl:1280) · React Components/Props/State/Hooks · Next.js 15 App Router · Lazy Loading (all images & AI video) · Code Splitting (automatic, per-route) · Preload/Prefetch/Preconnect

Layer 4: Performance Optimisation Core Web Vitals: LCP <2s ¦ INP <200ms ¦ CLS <0.1 ¦ FCP <1.5s · Lighthouse target 90+ all categories · Next/Image (WebP/AVIF auto-conversion, explicit width/height, lazy-load, blurDataURL) · Caching: Browser cache, Vercel Edge Cache, Upstash Redis · Cache-Control headers, ETag · Above-the-fold: primary CTA visible without scroll on all devices

Layer 5: SEO & Metadata Title Tag (front-load keyword, 60 chars max) · Meta Description (160 chars, benefit-focused) · Open Graph + Twitter Cards (og:image 1200×630) · Canonical Tags (area pages especially) · Robots.ts · Sitemap.ts (dynamic) · JSON-LD Schema: LocalBusiness + Service + FAQPage + HowTo + AggregateRating + BreadcrumbList + VideoObject · E-E-A-T signals (Kathy bio, certifications, genuine reviews) · Technical SEO: mobile-first indexing, no broken links

Layer 6: Local SEO Google Business Profile (GBP) — 100% complete, weekly posts · NAP Consistency (identical across 20+ directories) · LocalBusiness + Service Schema with Johannesburg areaServed · 6 Area Landing Pages (/areas/[slug]) with unique regional content · Sector Long-Tail Pages (/sectors/[slug]) · Citations: Yellow Pages SA, Hotfrog, SA Business Directory, Brabys, Cylex · Local Pack Ranking optimisation

Layer 7: Backend & Data Layer Next.js Server Actions (all form handling, no separate API routes needed) · API Routes (webhooks only: Resend tracking at /api/webhooks/resend) · Zod (TypeScript schema validation — validates before any DB write) · Rate Limiting (Upstash Redis, 5 req/hour/IP on all forms) · Supabase Postgres (subscribers + quotes + email_campaigns tables, RLS policies) · Resend (email delivery) · React Email (email templates as React components)

Layer 8: Content & Sector Strategy Unique Decision-Maker Pages per sector (GM language, Facilities Manager language, etc.) · Assessment-first CTA on every page (see Section 2.3) · Honest pricing FAQ (see Section 2.1) · AI Ambassador Video Embeds (Veo 3, lazy-loaded) · Before/After Galleries · 4 Lead Magnet PDF guides · Internal Linking Silo Structure · Helpful Content depth (1,200+ words per sector/area page) · FAQ schema on all major pages

Layer 9: UI/UX, Accessibility & CRO Mobile-first wireframe (Section 5) · CTA hierarchy: primary = 'Book Free Assessment', secondary = 'WhatsApp Kathy' · Multi-step quote form (sector → area → details → confirm) · Floating WhatsApp CTA · Exit-intent popup (15% off + free PDF) · WCAG 2.2 AA (ARIA, keyboard nav, colour contrast ≥4.5:1) · CRO: A/B test CTAs, Hotjar heatmaps · Trust Signals: reviews, guarantees, years, certifications

Layer 10: Analytics & Maintenance GA4 custom events: assessment_booked, whatsapp_click, video_play, form_start, exit_intent_convert · Google Search Console (weekly: rankings, CWV, indexing) · Rank tracking (primary + 20 long-tails) · Hotjar heatmaps (monthly analysis) · Sentry error monitoring · A/B testing (Vercel Edge Config) · CI/CD (Vercel auto-deploy + GitHub Actions tests) · Monthly competitor gap analysis · GBP weekly posts

# 4. 10-Phase Build Roadmap

Build sequence from project kickoff to launch. Complete each phase fully before proceeding — each phase has a named deliverable that must be verified.

| Phase 1 | Project Kickoff Initialise Next.js 15 project (TypeScript + Tailwind + App Router). Create GitHub repo. Connect Vercel. Add Cape Town af-south-1 region. Create Supabase project. Install: @supabase/ssr, react-email, resend, react-hook-form, zod, sentry/nextjs, @upstash/ratelimit. Add all .env.local variables. Deliverable: Working Next.js app live on Vercel preview URL with no errors. |
| --- | --- |

| Phase 2 | Architecture & Layout Build core layout: Header (sticky, with mobile hamburger + WhatsApp icon), Footer (newsletter signup + NAP + services list), FloatingWhatsApp component. Define Tailwind theme: navy #003366, green #00AA44, all custom tokens. Create lib/data/sectors.ts and lib/data/areas.ts (6 area pages). Deliverable: Styled shell deployed — consistent header/footer on every route. |
| --- | --- |

| Phase 3 | Component Library Build all reusable components: TrustBadges, SectorCards (6), AreaCards (6), ServiceCard, ProcessSteps (4), DryVsWet table, BeforeAfterGallery slider, ReviewWidget, AmbassadorVideo (lazy-loaded, IntersectionObserver), MasterGuardingUpsell, AssessmentCTA (the universal CTA component — used on every page), Breadcrumbs, SchemaOrg. Deliverable: All components documented at /dev/components preview page. |
| --- | --- |

| Phase 4 | Data Layer Run Supabase SQL migrations: subscribers, quotes, email_campaigns tables + all RLS policies. Build lib/supabase/server.ts and client.ts. Test: anon INSERT works, service_role SELECT works, anon SELECT blocked. Verify Resend domain (curtaincleaning.org): add DNS TXT record in GoDaddy, wait for verification. Build lib/resend/client.ts. Deliverable: DB connected, RLS verified, Resend domain green tick. |
| --- | --- |

| Phase 5 | Forms & API Integration Build multi-step quote form (/quote — SSR): Sector → Area → Details → Confirm + POPIA opt-in. Build Server Action: Zod validation → Supabase insert (subscribers + quotes) → Resend welcome email → redirect to thank-you. Add Upstash rate limiting middleware. Build /quote/thank-you page with AI video + Master Guarding upsell. Deliverable: End-to-end: submit form → Supabase row created → welcome email received in inbox. |
| --- | --- |

| Phase 6 | SEO Foundation Add generateMetadata to all pages. Build app/sitemap.ts (dynamic: all routes + 6 area slugs + 6 sector slugs). Build app/robots.ts. Add all JSON-LD schema: LocalBusiness + AggregateRating (homepage), FAQPage (faq + sector pages), HowTo (process), VideoObject (AI ambassador), BreadcrumbList (all pages), Service (service pages). Test ALL schema in Google Rich Results Test. Deliverable: 100% schema coverage, all passing Rich Results Test. |
| --- | --- |

| Phase 7 | Performance Optimisations Audit all images: WebP format, explicit width/height, Next/Image component, blurDataURL placeholders. Lazy-load AI video (IntersectionObserver). Add Partial Prerendering to homepage hero. Font optimisation (next/font local). Set ISR revalidation: homepage 3600s, area/sector pages 86400s. Run Lighthouse — fix issues until 90+ all categories on mobile. Deliverable: Lighthouse 90+ confirmed on homepage + Hotels sector page on mobile. |
| --- | --- |

| Phase 8 | Area Pages (6 pages) Build /areas/[slug] dynamic route. Write genuinely unique content for all 6 area pages (minimum 1,200 words each). Each page: area-specific H1, unique opening paragraph (local context), services list, relevant sector links, LocalBusiness schema with suburb names mentioned, AssessmentCTA component. Add area pages to sitemap. Deliverable: 6 area pages live, unique content verified, no duplicate content warnings. |
| --- | --- |

| Phase 9 | Local SEO & GBP Complete all remaining JSON-LD. Verify Google Business Profile: 100% fields complete, 10+ photos uploaded (before/after, Kathy, van, team), first weekly post published, Q&A populated. Submit sitemap to Google Search Console. Set up rank tracking for primary keyword + 20 long-tails. Set up GA4 custom events. Deliverable: GBP fully complete, sitemap submitted, rank tracking baseline recorded. |
| --- | --- |

| Phase 10 | Launch & QA WCAG 2.2 accessibility audit (WAVE tool + keyboard-only test). POPIA compliance: privacy policy live, cookie consent working, all marketing opt-ins unchecked by default. Exit-intent popup tested (suppression cookie works). Point curtaincleaning.org DNS from GoDaddy to Vercel (CNAME + A record). Verify SSL. Run full Lighthouse in production. Test all 6 sector pages + 6 area pages. Deploy Sentry. Deliverable: Site live at curtaincleaning.org, 90+ Lighthouse across all tested pages. |
| --- | --- |

# 5. Site Architecture & Area Pages Strategy

## 5.1 Complete Route Map

| Route | Page Name | Rendering | Priority |
| --- | --- | --- | --- |
| / | Homepage | ISR 3600s | CRITICAL |
| /process | How It Works | Static | High |
| /sectors/hotels | Hotels & Hospitality | ISR 86400s | High |
| /sectors/corporate | Corporate Offices | ISR 86400s | High |
| /sectors/healthcare | Healthcare | ISR 86400s | High |
| /sectors/schools | Schools & Education | ISR 86400s | High |
| /sectors/theatres | Theatres & Venues | ISR 86400s | High |
| /sectors/residential | Residential | ISR 86400s | High |
| /areas/jhb-north | Johannesburg North | ISR 86400s | High |
| /areas/jhb-east | Johannesburg East | ISR 86400s | High |
| /areas/jhb-south | Johannesburg South | ISR 86400s | High |
| /areas/jhb-west | Johannesburg West | ISR 86400s | High |
| /areas/jhb-central | Johannesburg Central | ISR 86400s | High |
| /areas/pretoria-midrand | Pretoria & Midrand | ISR 86400s | High |
| /services/curtain-cleaning | Curtain Cleaning | Static | Medium |
| /services/mattress | Mattress Sanitisation | Static | Medium |
| /services/upholstery | Upholstery Cleaning | Static | Medium |
| /services/fabric-protection | Master Guarding | Static | Medium |
| /services/fire-proofing | Fire Proofing | Static | Medium |
| /services/rug-cleaning | Persian Rug Cleaning | Static | Medium |
| /about | About OTS & Kathy | Static | Medium |
| /faq | FAQ | ISR 86400s | High |
| /contact | Contact | Static | Medium |
| /privacy | Privacy Policy (POPIA) | Static | Required |
| /quote | Get Free Assessment | SSR | CRITICAL |
| /quote/thank-you | Thank You + Next Steps | SSR | High |
| /sitemap.xml | Dynamic Sitemap | Server | CRITICAL |
| /robots.txt | Robots | Server | CRITICAL |

## 5.2 Area Pages — Detailed Content Brief

Each area page must have genuinely unique content. The following brief defines the unique angle for each page:

### Johannesburg North — /areas/jhb-north

- Primary keyword: curtain cleaning Johannesburg North

- Suburbs to mention: Sandton, Randburg, Fourways, Bryanston, Hyde Park, Morningside, Sunninghill, Rivonia, Paulshof, Cramerview

- Unique content angle: The northern suburbs contain Johannesburg's highest concentration of luxury hotels, corporate headquarters, and upmarket residential properties. Full-length sheers, voiles, and floor-to-ceiling drapes are the norm — fabrics that are particularly vulnerable to Highveld dust and require specialist dry cleaning rather than conventional wet methods.

- Sector mentions: Hotels (Sandton strip), Corporate (Sandton/Rivonia offices), Residential (Bryanston/Hyde Park/Morningside)

- Schema: LocalBusiness with serviceArea mentioning Sandton, Randburg, Fourways, Bryanston

### Johannesburg East — /areas/jhb-east

- Primary keyword: curtain cleaning Johannesburg East

- Suburbs to mention: Edenvale, Bedfordview, Boksburg, Germiston, Kempton Park, Greenstone, Modderfontein, Eastgate area

- Unique content angle: The east rand's proximity to O.R. Tambo International creates a significant hotel and hospitality corridor. Combined with industrial activity and the dry east rand dust conditions, curtains in this area accumulate airborne particulates at an above-average rate.

- Sector mentions: Hotels (O.R. Tambo corridor), Residential (Bedfordview/Greenstone), Schools

### Johannesburg South — /areas/jhb-south

- Primary keyword: curtain cleaning Johannesburg South

- Suburbs to mention: Alberton, Meyersdal, Glenvista, Mulbarton, Bassonia, Kibler Park, Walkerville

- Unique content angle: South Johannesburg's established residential suburbs feature many older homes with heavier, traditional drape styles — velvet, chenille, and lined blackout curtains that need specialist treatment. Schools are a particular concentration in this area.

- Sector mentions: Residential (established homes), Schools (high concentration), Healthcare

### Johannesburg West — /areas/jhb-west

- Primary keyword: curtain cleaning Johannesburg West

- Suburbs to mention: Roodepoort, Florida, Northcliff, Weltevreden Park, Constantia Kloof, Helderkruin, Radiokop

- Unique content angle: The west rand's mining legacy means above-average dust particulate levels — curtains in this area typically require more frequent cleaning. The growing corporate park development in Constantia Kloof and Weltevreden Park creates corporate office opportunities.

### Johannesburg Central — /areas/jhb-central

- Primary keyword: curtain cleaning Johannesburg Central

- Suburbs to mention: Rosebank, Parktown, Melville, Greenside, Parkhurst, Auckland Park, Westcliff, Saxonwold

- Unique content angle: Johannesburg's creative and heritage heartland. The area's mix of boutique hotels, heritage residential properties, art galleries, and university-adjacent homes means diverse curtain and fabric types — from Victorian-era drapes in Parktown heritage homes to modern open-plan sheers in Greenside.

### Pretoria & Midrand — /areas/pretoria-midrand

- Primary keyword: curtain cleaning Pretoria Midrand

- Suburbs to mention: Midrand, Centurion, Pretoria East, Menlyn, Waterkloof, Hatfield, Brooklyn, Lynnwood

- Unique content angle: Jacaranda season (October) is Pretoria's defining environmental event — the famous purple bloom brings extraordinary pollen and particulate levels that penetrate fabrics deeply. Diplomatic residences in Waterkloof, government buildings, and Centurion's growing corporate park cluster all represent high-value clients. OTS serves the full Pretoria–Midrand corridor from its Randburg base.

- Note: This is the furthest travel from OTS base — mention that jobs in Pretoria are scheduled in batches for efficiency. This is an honest, trust-building detail.

## 5.3 Post-Launch Suburb Page Expansion Plan

| Trigger | Action | Timeline |
| --- | --- | --- |
| 50+ monthly impressions for 'curtain cleaning [suburb]' in Search Console | Build dedicated /suburbs/[slug] page for that suburb | 6 months post-launch |
| 10+ clicks/month for specific suburb term | Upgrade suburb mention on area page to dedicated suburb page | As data warrants |
| Quote form submissions clustering in one suburb | Prioritise that suburb's dedicated page | Ongoing monitoring |
| Competitor ranks for a specific suburb term | Build competing suburb page with stronger content | Competitive response |

# 6. Technical Stack & Rendering Strategy

| Layer | Technology | Rationale |
| --- | --- | --- |
| Framework | Next.js 15 (App Router, RSC, Server Actions) | Optimal SSR/ISR/SSG mix, Vercel-native, RSC reduces client JS |
| Language | TypeScript | Type-safe, compile-time error catching, better IDE support |
| Styling | Tailwind CSS | Utility-first, mobile-first, no CSS bloat, consistent spacing |
| Database | Supabase (Postgres) | Generous free tier, RLS built-in, real-time, official Next.js ssr package |
| Email Sending | Resend | Zero-config Vercel integration, 3,000 free emails/day, excellent deliverability |
| Email Templates | React Email | Emails as typed React components — same DX as the app, TypeScript support |
| Deployment | Vercel (af-south-1 Cape Town region) | <50ms Johannesburg latency, load-shedding CDN resilience, PR preview URLs |
| Video Storage | Vercel Blob or Cloudinary | Lazy-loaded AI ambassador Veo 3 clips, CDN-optimised delivery |
| Analytics | Google Analytics 4 | Custom event tracking, free, conversion funnel reporting |
| Errors | Sentry (Next.js SDK) | Runtime errors, Server Action failures, form submission alerts |
| Validation | React Hook Form + Zod | Server-side form validation, type-safe schema, prevents DB pollution |
| Rate Limiting | Upstash Redis (Vercel marketplace) | 5 form submissions/hour/IP — prevents spam and abuse |
| SEO Schema | Custom JSON-LD + next-seo | All schema types: LocalBusiness, FAQPage, HowTo, VideoObject, BreadcrumbList |
| CRO | Hotjar (free tier) | Heatmaps, scroll maps, session recordings |
| A/B Testing | Vercel Edge Config flags | CTA copy variants, hero headline tests |
| CI/CD | GitHub Actions + Vercel auto-deploy | Tests on every PR, auto-deploy on merge to main, preview URL per PR |

# 7. Full Project Folder Structure

curtaincleaning/                       # Project root

├── app/                               # Next.js 15 App Router

│   ├── layout.tsx                     # Root layout: fonts, GA4 script, Header, Footer, FloatingWhatsApp

│   ├── page.tsx                       # Homepage (ISR revalidate:3600)

│   ├── not-found.tsx                  # Custom 404 with AssessmentCTA

│   ├── sitemap.ts                     # Dynamic: all routes + 6 areas + 6 sectors + 6 services

│   ├── robots.ts                      # Disallow: /api/, /admin, staging

│   │

│   ├── process/page.tsx               # How It Works: 4 steps + Dry vs Wet + AI video

│   │

│   ├── sectors/                       # 6 sector landing pages

│   │   ├── page.tsx                   # Sectors overview

│   │   └── [slug]/page.tsx            # Dynamic sector page (ISR 86400s)

│   │       # Slugs: hotels | corporate | healthcare | schools | theatres | residential

│   │

│   ├── areas/                         # 6 area service pages (replaces 50+ suburb pages)

│   │   ├── page.tsx                   # Areas overview with map

│   │   └── [slug]/page.tsx            # Dynamic area page (ISR 86400s)

│   │       # Slugs: jhb-north | jhb-east | jhb-south | jhb-west | jhb-central | pretoria-midrand

│   │

│   ├── services/                      # 6 service pages

│   │   ├── page.tsx                   # Services overview

│   │   ├── curtain-cleaning/page.tsx

│   │   ├── mattress-sanitisation/page.tsx

│   │   ├── upholstery-cleaning/page.tsx

│   │   ├── fabric-protection/page.tsx # Master Guarding

│   │   ├── fire-proofing/page.tsx

│   │   └── rug-cleaning/page.tsx

│   │

│   ├── about/page.tsx                 # About OTS + Kathy Dunlop bio + certifications

│   ├── faq/page.tsx                   # 20+ FAQs incl. honest pricing answer + FAQPage schema

│   ├── contact/page.tsx               # Contact form + map + NAP schema

│   ├── privacy/page.tsx               # POPIA Privacy Policy

│   │

│   ├── quote/

│   │   ├── page.tsx                   # Multi-step assessment request form (SSR)

│   │   └── thank-you/page.tsx         # Confirmation + AI video + Master Guarding upsell

│   │

│   └── api/

│       └── webhooks/resend/route.ts   # Resend open/click webhook handler

│

├── actions/                           # Next.js Server Actions ('use server')

│   ├── submitAssessment.ts            # Main form: Zod validate → Supabase → Resend

│   └── subscribeNewsletter.ts         # Footer/exit-intent newsletter signup

│

├── components/

│   ├── layout/

│   │   ├── Header.tsx                 # Sticky nav, mobile menu, WhatsApp icon

│   │   ├── Footer.tsx                 # NAP, newsletter, links, POPIA notice

│   │   └── MobileMenu.tsx

│   ├── hero/

│   │   ├── HeroSection.tsx            # Homepage hero: AI video + H1 + CTAs + trust strip

│   │   └── SectorHero.tsx             # Sector/area page hero variant

│   ├── video/

│   │   ├── AmbassadorVideo.tsx        # Lazy-load with IntersectionObserver

│   │   └── BeforeAfterGallery.tsx     # Drag-to-compare slider component

│   ├── forms/

│   │   ├── AssessmentForm.tsx         # Multi-step: Sector → Area → Details → Confirm

│   │   ├── NewsletterForm.tsx

│   │   └── ExitIntentPopup.tsx        # 15% off + PDF guide, suppression cookie 7 days

│   ├── ui/

│   │   ├── AssessmentCTA.tsx          # THE universal CTA component — used on every page

│   │   ├── TrustBadges.tsx

│   │   ├── SectorCards.tsx

│   │   ├── AreaCards.tsx              # 6 area cards with suburb lists

│   │   ├── ServiceCard.tsx

│   │   ├── ReviewWidget.tsx           # Google Reviews + AggregateRating schema

│   │   ├── ProcessSteps.tsx           # 4-step with icons

│   │   ├── DryVsWet.tsx               # Animated comparison table

│   │   ├── FloatingWhatsApp.tsx       # Sticky bottom-right, GA4 event on click

│   │   └── MasterGuardingUpsell.tsx   # Upsell panel (thank-you page + sector pages)

│   └── seo/

│       ├── SchemaOrg.tsx              # JSON-LD <script> injector

│       └── Breadcrumbs.tsx            # Visual breadcrumbs + BreadcrumbList schema

│

├── emails/                            # React Email templates

│   ├── WelcomeEmail.tsx               # Day 0: welcome + guide + AI video thumbnail

│   ├── AssessmentConfirmed.tsx        # Transactional: assessment booking confirmed

│   ├── HotelsNurture.tsx              # Hotels 7-email series template

│   ├── ReengagementEmail.tsx          # 30-day / 90-day re-engagement

│   └── SeasonalCampaign.tsx           # Spring, year-end, load-shedding campaigns

│

├── lib/

│   ├── supabase/

│   │   ├── client.ts                  # Browser client (createBrowserClient)

│   │   ├── server.ts                  # Server client with cookies

│   │   └── admin.ts                   # Service role — server-only, never import client-side

│   ├── resend/client.ts               # Resend instance + sendEmail helper

│   ├── data/

│   │   ├── sectors.ts                 # Sector data: slug, name, decision-maker, stats, CTA text

│   │   └── areas.ts                   # 6 areas: slug, name, suburbs list, local content angle

│   └── utils/

│       ├── schema.ts                  # JSON-LD builder functions (typed)

│       └── seo.ts                     # generateMetadata helper function

│

├── public/

│   ├── images/                        # WebP optimised: before/after, Kathy, van, sectors

│   ├── video/                         # AI ambassador .mp4 clips + poster .jpg files

│   ├── guides/                        # Lead magnet PDFs (4 guides)

│   └── icons/                         # OTS logo, favicon (32x32, 180x180), og:image

│

├── types/index.ts                     # Sector, Area, Quote, Subscriber TypeScript types

├── middleware.ts                      # Upstash rate limiting + CSRF + staging noindex

├── next.config.ts                     # Image domains, security headers, redirects

├── tailwind.config.ts                 # OTS brand tokens (navy, green, all custom colours)

├── .env.local                         # Local secrets — NEVER commit to git

└── .env.example                       # Template — commit this so developers know what vars are needed

# 8. SEO Strategy (Exhaustive)

## 8.1 Keyword Matrix

| Type | Keywords | Target Page |
| --- | --- | --- |
| Primary | curtain cleaning Johannesburg | Homepage |
| High-intent | on-site curtain cleaning Johannesburg, curtain cleaning where they hang, dry cleaning curtains JHB, no removal curtain cleaning | Homepage + Process |
| Problem/solution | curtains shrink when washed, no shrinkage curtain cleaning, dust mite removal curtains Johannesburg, free curtain cleaning assessment Johannesburg | Homepage + FAQ |
| Area long-tails | curtain cleaning Johannesburg North/South/East/West/Central, curtain cleaning Pretoria, curtain cleaning Midrand, curtain cleaning Centurion | /areas/[slug] |
| Sector long-tails | hotel curtain cleaning Johannesburg, office curtain cleaning JHB, school curtain cleaning Gauteng, hospital curtain cleaning, theatre curtain cleaning JHB | /sectors/[slug] |
| Service long-tails | mattress sanitisation Johannesburg, Persian rug cleaning JHB, fabric fireproofing Johannesburg, Master Guarding fabric protection, upholstery cleaning Sandton | /services/[slug] |
| Assessment-specific | free curtain cleaning quote Johannesburg, curtain cleaning assessment JHB, on-site curtain cleaning consultation | Homepage + Quote page |
| Local Pack | curtain cleaning near me, curtain cleaners Johannesburg, best curtain cleaners JHB | GBP + Homepage schema |
| Suburb signals | Sandton, Randburg, Fourways, Rosebank (mentioned on area pages and in schema — not separate pages yet) | Area pages + Schema |

## 8.2 Technical SEO Checklist

| Item | Implementation | Phase |
| --- | --- | --- |
| generateMetadata | Dynamic per page: title (keyword first, 60 chars), description (160 chars, benefit-focused), openGraph (1200x630 image), canonical | 6 |
| sitemap.ts | Auto-generated: all static routes + /areas/[6 slugs] + /sectors/[6 slugs] + /services/[6 slugs]. Updated on ISR revalidation. | 6 |
| robots.ts | Allow all except /api/, /admin, /_next. Include sitemap URL. Disallow staging via NEXT_PUBLIC_SITE_URL check. | 6 |
| Core Web Vitals | LCP <2s, INP <200ms, CLS <0.1 — verified Lighthouse + PageSpeed Insights on mobile and desktop | 7 |
| Next/Image | Every image: WebP, explicit width/height (prevents CLS), lazy, blurDataURL placeholder for perceived speed | 7 |
| Canonical tags | Set via alternates.canonical — particularly on area pages to prevent /areas/jhb-north?ref=footer duplication | 6 |
| JSON-LD schema coverage | LocalBusiness (homepage), FAQPage (faq + sector pages), HowTo (process), VideoObject (AI ambassador pages), BreadcrumbList (all), Service (service pages), AggregateRating (homepage) | 6+9 |
| Mobile-first indexing | All pages designed mobile-first. Tested on real Android + iOS devices before launch. | 3+ |
| Security headers | X-Frame-Options: SAMEORIGIN, X-Content-Type-Options: nosniff, Referrer-Policy, Permissions-Policy via next.config.ts headers | 1 |
| Rich Results Test | Every schema type tested at search.google.com/rich-results before launch. Zero errors allowed. | 9 |
| Internal linking silo | Homepage → Sectors → Services → Areas → back to Homepage. Each sector page links to 2+ area pages. Each area page links to 3+ sector pages. | 8 |

## 8.3 Schema Examples

### LocalBusiness (Homepage)

export const localBusiness = {

'@context': 'https://schema.org', '@type': 'LocalBusiness',

name: 'On The Spot Curtain Cleaning Specialists',

url: 'https://curtaincleaning.org',

telephone: '+27716226753', email: 'info@curtaincleaning.org',

address: { '@type': 'PostalAddress', streetAddress: 'Randburg',

addressLocality: 'Johannesburg', addressRegion: 'Gauteng', addressCountry: 'ZA' },

geo: { '@type': 'GeoCoordinates', latitude: -26.0955, longitude: 27.9764 },

areaServed: ['Johannesburg North','Johannesburg South','Johannesburg East',

'Johannesburg West','Johannesburg Central','Pretoria','Midrand','Centurion'],

openingHours: ['Mo-Fr 07:00-18:00', 'Sa 08:00-14:00'],

aggregateRating: { '@type': 'AggregateRating', ratingValue: '4.9', reviewCount: '247' },

hasOfferCatalog: { '@type': 'OfferCatalog', name: 'Curtain & Fabric Cleaning Services' }

};

## 8.4 Local SEO Action Plan

| Action | Detail | Priority |
| --- | --- | --- |
| Google Business Profile | 100% complete: all categories, service areas (all 6 regions), 20+ photos (before/after, Kathy, team, van), messaging enabled, all questions answered | CRITICAL |
| Weekly GBP Posts | Every Monday: post with image linking to a sector or area page. Rotate through sectors and areas systematically. | High |
| NAP Consistency | Identical 'On The Spot Curtain Cleaning Specialists' + Randburg address + 071 622 6753 on website, GBP, Yellow Pages SA, Hotfrog, SA Business Directory, Brabys, Cylex, Facebook, local directories | CRITICAL |
| Area Page Local Context | Each /areas/[slug] page mentions local landmarks, local dust/pollen context, nearby industries. See Section 5.2 for briefs. | High |
| Review Generation | Post-job WhatsApp: send Google Review link. Target 10 new reviews/month. Respond to ALL reviews within 24h — positive and negative. | High |
| Citation Building | Submit to: Yellow Pages SA, Hotfrog SA, SA Business Directory, Brabys, Cylex, My Business Hub, BizCommunity, local Facebook/WhatsApp groups | Medium |

# 9. Page Content Outlines

## 9.1 Homepage (/)

| Element | Content / Instruction |
| --- | --- |
| H1 | Professional Curtain Cleaning Johannesburg — Where They Hang |
| Meta Title | Curtain Cleaning Johannesburg ¦ On-Site, No Removal ¦ On The Spot (59 chars) |
| Meta Description | Expert on-site curtain dry cleaning across Johannesburg. No removal, 100% no-shrinkage, 15+ years. Free on-site assessment. Call 071 622 6753. (155 chars) |
| Hero | AI ambassador video (muted autoplay) + H1 + Primary CTA: 'Book Your Free On-Site Assessment' + Secondary: 'WhatsApp Kathy Now 071 622 6753' |
| Trust Strip | 15+ Years Experience ¦ 5,000+ Clients ¦ 100% No-Shrinkage ¦ Master Guarding Certified ¦ Google 4.9★ |
| Sector Cards | 6 cards: each with icon, sector name, 1-line decision-maker hook, link to /sectors/[slug] |
| Process Teaser | 3-step mini-process → 'See the Full Process' → /process |
| Area Cards | 6 area cards showing regions served with suburb list previews → each links to /areas/[slug] |
| Assessment CTA | Prominent section: 'Every curtain is different. That's why we come to you.' + free assessment CTA |
| Before/After | 5 before/after sliders: residential lounge, hotel room, corporate boardroom, school hall, healthcare |
| Reviews | Google Reviews widget + star rating + 3 featured reviews + AggregateRating schema |
| FAQ Teaser | Top 3 FAQs including the pricing question + 'See all FAQs' link |

## 9.2 FAQ Page — Pricing Answer (Critical)

💬 This exact answer must appear on /faq — word for word: Q: How much does curtain cleaning cost in Johannesburg? A: We don't publish a standard price list because every job genuinely requires a proper assessment first. Fabric type, lining construction, track or rod hardware, the cleaning method required, and your specific sector requirements all affect the process and the outcome. Publishing a price without seeing your curtains would mean either overcharging you or cutting corners to hit a number — and we're not willing to do either. Instead, we offer a completely free, no-obligation on-site assessment. Kathy personally visits, evaluates everything properly, and provides a detailed written quote you can trust — with no surprises and no pressure. Most clients tell us the assessment itself was valuable — Kathy often identifies fabric or hardware issues they weren't aware of. For residential clients: most are genuinely surprised by how affordable professional on-site cleaning is compared to conventional cleaning or curtain replacement. Book your free assessment via WhatsApp on 071 622 6753 or use the form above.

## 9.3 Sector Pages — Content Matrix

| Sector | H1 | Primary CTA | Value Anchor |
| --- | --- | --- | --- |
| Hotels | Hotel Curtain Cleaning Johannesburg — Zero Guest Disruption | Request Your Free Hotel Assessment | No room downtime, fire compliance certificate included, after-hours available |
| Corporate | Office Curtain Cleaning Johannesburg — Facilities Management | Book a Free Facilities Assessment | Air quality improvement, quarterly maintenance schedule, no desk disruption |
| Healthcare | Hospital Curtain Cleaning Johannesburg — Infection Control Compliant | Request a Free Compliance Assessment | SANS compliance documentation provided, no chemical residue, dust-mite elimination report |
| Schools | School Curtain Cleaning Johannesburg — Holiday Scheduling Available | Book Your Free School Assessment | Holiday-only scheduling, bulk pricing for multiple classrooms, allergen audit included |
| Theatres | Theatre Curtain Cleaning Johannesburg — Acoustic & Fire Compliance | Request a Free Venue Assessment | Fire compliance certificate, acoustic improvement, dark-week overnight scheduling |
| Residential | Home Curtain Cleaning Johannesburg — No Removal, No Shrinkage | Get Your Free Home Assessment | 100% no-shrinkage guarantee, hardware repair included — unique to OTS |

## 9.4 Process Page (/process)

- H1: How On-Site Curtain Cleaning Works — 4 Steps, No Removal Required

- Step 1 — Inspection: Kathy personally assesses fabric type, soiling level, stain assessment, lining condition, hardware integrity. No two jobs are the same — this step is why every client gets a custom quote.

- Step 2 — Pre-Treatment: Specialist dry-cleaning solution applied directly to fabric. Zero water penetration. No risk of mould, mildew, or water damage.

- Step 3 — Deep Clean: Professional extraction equipment cleans curtains in-situ. No steam, no wet, no removal, no shrinkage risk. Hardware protected throughout.

- Step 4 — Protect & Finish: Optional Master Guarding 12-month stain protection applied. Hardware inspected — repaired on the spot or reported to client. Written job sheet provided.

- Dry vs Wet Comparison table: 6-row comparison — On-Site Dry (OTS) vs Conventional Wet cleaning across: shrinkage risk, downtime, hardware damage risk, colour fade risk, chemical residue, drying time, environmental impact

- AI Ambassador: 60-second Veo 3 clip walking through all 4 steps — lazy-loaded, poster image shows while loading

- HowTo JSON-LD schema for all 4 steps

- Bottom CTA: 'Ready to See It in Action? Book Your Free On-Site Assessment' — AssessmentCTA component

## 9.5 Area Pages — Standard Template Structure

All 6 area pages follow this structure. Content is unique per page — see Section 5.2 for area-specific briefs:

- H1: Curtain Cleaning [Area Name] | Professional On-Site Service

- Opening paragraph (150 words): local context specific to this area — dust conditions, building types, curtain styles common in the area

- 'Suburbs We Serve in [Area]' section: list all suburbs + map embed

- Services section: all OTS services described with area-specific relevance

- Relevant sector links: which sectors are most common in this area

- Why No Price List section: use the value anchor language appropriate to this area (residential vs commercial mix)

- Before/After gallery: ideally from a job in this area

- 'Book Your Free Assessment in [Area]' CTA section — AssessmentCTA component with area pre-selected

- LocalBusiness schema: serviceArea includes all suburbs in this area

- Internal links: to 2+ relevant sector pages, to homepage, to /quote

# 10. Supabase Database Schema

## 10.1 SQL Migrations

### subscribers table

create extension if not exists 'uuid-ossp';

create table subscribers (

id          uuid primary key default uuid_generate_v4(),

email       text unique not null,

name        text,

phone       text,

sector      text,   -- 'hotels'|'corporate'|'healthcare'|'schools'|'theatres'|'residential'

area        text,   -- 'jhb-north'|'jhb-east'|'jhb-south'|'jhb-west'|'jhb-central'|'pretoria-midrand'

suburb      text,   -- specific suburb if provided (optional, for future suburb page targeting)

source      text,   -- 'assessment_form'|'exit_intent'|'footer'|'lead_magnet'

status      text default 'active',    -- 'active'|'unsubscribed'|'bounced'

opted_in    boolean default false,    -- POPIA explicit marketing opt-in

created_at  timestamptz default now(),

updated_at  timestamptz default now()

);

### quotes table

create table quotes (

id                uuid primary key default uuid_generate_v4(),

subscriber_id     uuid references subscribers(id) on delete set null,

sector            text not null,

area              text not null,   -- maps to 6 area slugs

suburb_detail     text,            -- free-text suburb detail from form

rooms             integer,

curtain_count     integer,

preferred_date    date,

notes             text,

status            text default 'pending',  -- 'pending'|'assessment_booked'|'quoted'|'booked'|'completed'|'cancelled'

assessment_date   timestamptz,     -- set when assessment is booked

created_at        timestamptz default now()

);

### email_campaigns table

create table email_campaigns (

id              uuid primary key default uuid_generate_v4(),

subscriber_id   uuid references subscribers(id) on delete cascade,

template_name   text not null,   -- 'welcome'|'assessment_confirmed'|'hotels_day3'|'reengagement_30'

sent_at         timestamptz default now(),

opened          boolean default false,

clicked         boolean default false,

opened_at       timestamptz,

clicked_at      timestamptz,

resend_email_id text

);

## 10.2 Row Level Security

alter table subscribers     enable row level security;

alter table quotes          enable row level security;

alter table email_campaigns enable row level security;

-- Public form submissions (anon can INSERT only)

create policy 'anon_insert_subscribers' on subscribers for insert to anon with check (true);

create policy 'anon_insert_quotes'      on quotes       for insert to anon with check (true);

-- Server-side email operations (service_role full access)

create policy 'service_full_subscribers' on subscribers     for all to service_role using (true);

create policy 'service_full_campaigns'   on email_campaigns for all to service_role using (true);

create policy 'service_full_quotes'      on quotes           for all to service_role using (true);

# 11. Email Automation & Newsletter Strategy

## 11.1 Sign-Up Touchpoints

| Touchpoint | Offer | Opt-in Method |
| --- | --- | --- |
| Exit-Intent Popup | 15% off first clean + Free Curtain Care Guide PDF | Explicit checkbox — unchecked by default |
| Assessment Form Step 4 | 'Send me seasonal tips and exclusive offers' | Checkbox — unchecked (POPIA compliant) |
| Footer | Quarterly Johannesburg cleaning tips | Submit button text confirms consent |
| Thank-You Page | Free Hotel Manager Checklist or relevant guide | One-click download with email gate |
| Lead Magnet Pages | 4 PDF guides: Curtain Care, Hotel Checklist, Dust Mite Audit, Seasonal Calendar | Email required before download |

## 11.2 Email Flows

### Flow 1: Assessment Welcome (All Subscribers — Day 0–3)

| Day | Subject Line | Content |
| --- | --- | --- |
| 0 | Your free assessment request — confirmed ✅ | Welcome + what happens next (Kathy will contact within 24h) + AI video thumbnail → /process |
| 1 | While you wait — your free [Sector] guide | Sector-specific PDF guide download + 3 curtain care tips relevant to their sector |
| 3 | What [Sector] clients in Johannesburg told us | Case study from same sector (sanitised) + before/after image + review quote |

### Flow 2: Hotels Nurture (7 Emails / 21 Days)

- Day 0: Welcome to the OTS Hotel Programme — no-downtime guarantee, fire compliance included

- Day 3: 'How much is curtain disruption costing your hotel?' — downtime cost calculator concept

- Day 7: Fire compliance upsell — 'Is your certificate current? Non-compliance fines from R50,000'

- Day 10: After-hours capability — 'We work at 2am if needed — zero guest impact guaranteed'

- Day 14: Master Guarding upsell — '12 months of stain protection per treatment'

- Day 17: Social proof — Johannesburg hotel case study (400 curtains, one weekend, no disruption)

- Day 21: Final CTA — 'Slots filling for Q2 — book your free hotel assessment now'

### Flow 3: Re-Engagement

- 30-day inactive: '20% off your next clean — we'd love to help again' + seasonal hook + WhatsApp link

- 90-day inactive: Educational — '5 Signs Your Curtains Need Professional Attention' — no hard sell, rebuild trust

### Flow 4: Seasonal Campaigns

- Spring (Aug–Sep): 'Spring Cleaning Season — Johannesburg booking slots filling fast'

- Load-Shedding (any time): 'Eskom won't stop us — we clean with generator backup'

- Year-End (Nov–Dec): 'Deep clean before festive guests arrive — 15% early-bird, December slots limited'

## 11.3 React Email + Server Action Code

// emails/WelcomeEmail.tsx

import { Html, Head, Body, Container, Heading, Text, Button, Img, Section, Hr } from '@react-email/components';

interface Props { name: string; sector: string; guideUrl: string; }

export function WelcomeEmail({ name, sector, guideUrl }: Props) {

return (

<Html><Head />

<Body style={{ fontFamily: 'Arial, sans-serif', background: '#F4F6F9' }}>

<Container style={{ maxWidth: 600, margin: '0 auto', background: '#fff' }}>

<Section style={{ background: '#003366', padding: '32px', textAlign: 'center' }}>

<Heading style={{ color: '#fff' }}>Your assessment request is confirmed!</Heading>

</Section>

<Section style={{ padding: '32px' }}>

<Text>Hi {name}, Kathy will be in touch within 24 hours to arrange your free assessment.</Text>

<Button href={guideUrl} style={{ background:'#00AA44', color:'#fff', padding:'12px 32px', borderRadius:4 }}>

Download Your Free {sector} Guide

</Button>

<Hr />

<a href='https://curtaincleaning.org/process'>

<Img src='https://curtaincleaning.org/video/ambassador-thumb.jpg'

alt='Watch how on-site cleaning works' width={560} />

</a>

</Section>

</Container>

</Body></Html>

);

}

// actions/submitAssessment.ts

'use server';

import { createClient } from '@/lib/supabase/server';

import { Resend } from 'resend';

import { WelcomeEmail } from '@/emails/WelcomeEmail';

import { z } from 'zod';

const resend = new Resend(process.env.RESEND_API_KEY);

const schema = z.object({

email:   z.string().email(),

name:    z.string().min(2).max(80),

phone:   z.string().regex(/^(\+27|0)[0-9]{9}$/, 'Enter a valid SA phone number'),

sector:  z.enum(['hotels','corporate','healthcare','schools','theatres','residential']),

area:    z.enum(['jhb-north','jhb-east','jhb-south','jhb-west','jhb-central','pretoria-midrand']),

optedIn: z.boolean(),

});

export async function submitAssessment(formData: FormData) {

const result = schema.safeParse(Object.fromEntries(formData));

if (!result.success) return { error: result.error.flatten() };

const { email, name, phone, sector, area, optedIn } = result.data;

const supabase = createClient();

const { data: sub } = await supabase.from('subscribers')

.upsert({ email, name, phone, sector, area, source: 'assessment_form', opted_in: optedIn },

{ onConflict: 'email' }).select().single();

await supabase.from('quotes').insert({ subscriber_id: sub?.id, sector, area });

await resend.emails.send({

from: 'Kathy @ On The Spot <kathy@curtaincleaning.org>',

to: email,

subject: 'Your free curtain cleaning assessment — confirmed!',

react: WelcomeEmail({ name, sector, guideUrl: `/guides/${sector}-guide.pdf` }),

});

return { success: true };

}

# 12. AI Ambassador (Veo 3) Integration

## 12.1 Video Asset Plan

| Filename | Placement | Duration | Script Focus |
| --- | --- | --- | --- |
| ambassador-hero.mp4 | Homepage hero | 60–90s | Overview: on-site process, no-removal USP, 100% no-shrinkage, book free assessment CTA |
| ambassador-hotels.mp4 | Hotels sector page | 45s | GM focus: no guest disruption, fire compliance cert, after-hours availability |
| ambassador-corporate.mp4 | Corporate sector page | 45s | Facilities mgr: air quality, quarterly programme, no desk disruption |
| ambassador-healthcare.mp4 | Healthcare sector page | 45s | Infection control: SANS compliance, no chemical residue, dust-mite elimination report |
| ambassador-schools.mp4 | Schools sector page | 45s | Principal: holiday scheduling, bulk pricing, allergen audit |
| ambassador-theatres.mp4 | Theatres sector page | 45s | Stage mgr: acoustic restoration, fire cert, overnight dark-week clean |
| ambassador-process.mp4 | Process page | 60s | Walk through 4 steps, Dry vs Wet comparison, hardware repair included |
| ambassador-thankyou.mp4 | Thank-you page | 30s | Confirmation, what happens next — Kathy calls within 24h, Master Guarding upsell |

⚠️ Plan B for AI Ambassador Video If Veo 3 quality is not at the level required to build trust, use Kathy on camera instead. Real humans consistently outperform AI avatars for local service businesses where personal trust is the core product. Kathy's expertise, warmth and authenticity on camera may outperform any AI avatar regardless of production quality. Build the AmbassadorVideo component with a simple src prop swap — no code changes needed to switch from AI to real video.

## 12.2 Lazy-Load Component

// components/video/AmbassadorVideo.tsx

'use client';

import { useRef, useEffect, useState } from 'react';

interface Props { src: string; poster: string; className?: string; label?: string; }

export function AmbassadorVideo({ src, poster, className, label }: Props) {

const ref = useRef<HTMLVideoElement>(null);

const [loaded, setLoaded] = useState(false);

useEffect(() => {

const obs = new IntersectionObserver(([e]) => {

if (e.isIntersecting) { setLoaded(true); obs.disconnect(); }

}, { threshold: 0.25 });

if (ref.current) obs.observe(ref.current);

return () => obs.disconnect();

}, []);

return <video ref={ref} src={loaded ? src : undefined} poster={poster}

className={className} autoPlay muted loop playsInline preload='none'

aria-label={label ?? 'OTS curtain cleaning AI ambassador'} />;

}

# 13. Lead Generation Flows

## 13.1 Primary Flow: Assessment Request Form

| Step | Form Content | UX Note |
| --- | --- | --- |
| 1 — Sector | Select: Hotels / Corporate / Healthcare / Schools / Theatres / Residential | Pre-fills if coming from sector page URL param ?sector=hotels |
| 2 — Area | Select: JHB North / JHB East / JHB South / JHB West / JHB Central / Pretoria & Midrand | Pre-fills if coming from area page URL param ?area=jhb-north |
| 3 — Details | Name (required) ¦ Phone — ZA format (required) ¦ Email (required) ¦ Approx. number of rooms ¦ Preferred date range ¦ Special notes or questions | Phone validates SA format on blur |
| 4 — Confirm | Summary of all details ¦ POPIA privacy notice with link ¦ Marketing opt-in checkbox (UNCHECKED) ¦ 'Book My Free Assessment' submit button | Server Action fires → Supabase → Resend → redirect /quote/thank-you |
| Thank-You | Personalised: 'Hi [Name], Kathy will contact you within 24 hours' ¦ AI video ¦ Master Guarding upsell ¦ What to expect on assessment day | GA4 event: assessment_booked with sector + area properties |

## 13.2 Exit-Intent Popup Flow

- Trigger: mouse leaves viewport top (desktop) or rapid scroll upward (mobile)

- Popup message: 'Wait — Get 15% Off Your First Clean + Free Curtain Care Guide'

- Form: Name + Email only — deliberately low friction, no phone required at this stage

- Submit → Server Action → Supabase insert (source: exit_intent) + Resend sends PDF guide link

- Enters welcome sequence; sector/area tagged when they later complete the full assessment form

- Suppression cookie: 7-day after dismiss or submit. Never shows more than once per 7 days.

## 13.3 Floating WhatsApp Component

// components/ui/FloatingWhatsApp.tsx — GA4 event + sector-aware message

'use client';

import { usePathname } from 'next/navigation';

const PHONE = '27716226753';

export function FloatingWhatsApp() {

const path = usePathname();

const sector = path.includes('/sectors/') ? path.split('/sectors/')[1] : '';

const area   = path.includes('/areas/')   ? path.split('/areas/')[1]   : '';

const context = sector ? `${sector} page` : area ? `${area} area page` : 'website';

const msg = encodeURIComponent(`Hi Kathy! I found you on curtaincleaning.org (${context}) and would like to book a free assessment.`);

const handleClick = () => {

window.gtag?.('event', 'whatsapp_click', { page_path: path, sector, area });

window.open(`https://wa.me/${PHONE}?text=${msg}`, '_blank');

};

return (

<button onClick={handleClick} className='fixed bottom-6 right-6 z-50 bg-[#25D366] text-white p-4 rounded-full shadow-xl hover:scale-110 transition-transform'

aria-label='Chat with Kathy on WhatsApp — free assessment'>

{/* WhatsApp SVG icon here */}

</button>

);

}

## 13.4 Lead Magnets

| PDF Guide | Target Audience | Gate |
| --- | --- | --- |
| Extend Your Curtain Life by 10 Years | All subscribers | Email capture on exit-intent |
| Hotel Manager's No-Downtime Checklist | Hotels sector | Email gate on /guides/hotels |
| Dust Mite & Allergen Audit Checklist | Residential + Healthcare | Email gate on /guides/allergen |
| Seasonal Cleaning Calendar (JHB) | All subscribers | Footer newsletter signup reward |

# 14. UI/UX, Accessibility & CRO

## 14.1 Brand Design Tokens

| Token | Hex Value | Usage |
| --- | --- | --- |
| Primary Navy | #003366 | Nav, headings, CTA backgrounds, footer, schema badges, H1 colour |
| Brand Green | #00AA44 | ALL primary CTA buttons, WhatsApp button, hover states, trust badges, dividers |
| Light Grey | #F4F6F9 | Page backgrounds, card backgrounds, alternating table rows |
| Dark Grey | #444444 | All body text, paragraphs, secondary content |
| Accent Orange | #E67E22 | Warning callouts, urgent time-sensitive CTAs (year-end, seasonal) |
| Trust Purple | #6C3483 | Master Guarding upsell badges, premium tier signals |
| Font — Body | Inter (next/font local) | Body text, paragraphs, form labels |
| Font — Headings | Arial / Inter Bold | H1–H3, nav items, CTA button text |
| Border Radius | 4px buttons, 8px cards, 12px hero elements | Consistent, professional, approachable |

## 14.2 WCAG 2.2 Checklist

| Requirement | Implementation |
| --- | --- |
| Colour Contrast | Navy #003366 on white = 11.8:1 (AAA). Green #00AA44 on white = 4.5:1 (AA large text). All body text minimum 4.5:1. |
| Keyboard Nav | All interactive elements reachable via Tab. Skip-to-content link at top of every page. Focus ring on all :focus-visible elements. |
| ARIA Labels | All icon-only buttons have aria-label. All images have descriptive alt text. Decorative images: alt=''. Videos: aria-label. |
| Form Labels | All form fields have visible <label> elements (NOT placeholder-only). Error messages: role='alert' + aria-live='polite'. |
| Focus Indicators | outline: 2px solid #003366 on :focus-visible. Never outline: none without alternative. |
| Semantic HTML | <header>, <main>, <nav>, <footer>, <article>, <section> used correctly. ONE H1 per page. H2/H3 hierarchy maintained throughout. |
| Video Accessibility | All ambassador videos: poster image + aria-label. Captions via <track> when available. Video never auto-starts with sound. |
| Touch Targets | Minimum 44×44px for all tap targets. FloatingWhatsApp button: 56×56px. Form submit buttons: full-width on mobile. |
| POPIA Compliance | Privacy policy page live. Cookie consent banner on first visit. GA4 loads only after consent. All marketing opt-ins unchecked by default. Data deletion contact email in privacy policy. |

## 14.3 CRO Test Plan

| Test | Variant A (Control) | Variant B (Test) | Metric |
| --- | --- | --- | --- |
| Primary CTA copy | 'Book Your Free On-Site Assessment' | 'Get Your Free Assessment — Today' | Assessment form start rate |
| Secondary CTA | 'WhatsApp Kathy Now' | 'Chat on WhatsApp — Instant Reply' | WhatsApp click rate |
| Hero layout | AI video full-width left, text right | AI video background, text overlay center | Scroll depth + form starts |
| Exit-intent offer | '15% off + Free Guide' | 'Free Assessment + Priority Booking' | Email capture rate |
| Trust strip position | Below hero | Above hero (pre-hero) | Bounce rate |
| Assessment form length | 4-step full form | 2-step: sector + phone only (WhatsApp fills rest) | Form completion rate |

# 15. Analytics & Monitoring

## 15.1 GA4 Custom Events

| Event Name | Trigger | Parameters |
| --- | --- | --- |
| assessment_booked | Server Action success on /quote | sector, area, source_page |
| assessment_form_start | User clicks any AssessmentCTA component | sector, area, page_path |
| whatsapp_click | FloatingWhatsApp or any WhatsApp button clicked | page_path, sector, area |
| video_play | AmbassadorVideo becomes visible + starts playing | video_src, sector, page |
| exit_intent_shown | Exit-intent popup triggers | page_path, time_on_page_seconds |
| exit_intent_convert | User submits exit-intent email form | page_path |
| newsletter_subscribe | Footer/popup newsletter form submitted successfully | source |
| lead_magnet_download | PDF guide link clicked | guide_name, sector |
| before_after_interact | Before/after slider dragged | gallery_index, page |
| area_card_click | Area card clicked on homepage or areas overview | area_slug |
| sector_card_click | Sector card clicked on homepage or sectors overview | sector_slug |

## 15.2 Monitoring Stack & Schedule

| Tool | Purpose | Review Frequency |
| --- | --- | --- |
| Google Search Console | Impressions, clicks, CTR, ranking positions for all keyword groups. Core Web Vitals report. Index coverage report. | Weekly |
| Google Analytics 4 | Custom event funnels: assessment_form_start → assessment_booked. Traffic by source/medium. Area page vs sector page engagement. | Weekly |
| Rank Tracker | Primary keyword + 20 long-tails + all 6 area keywords + 6 sector keywords. Tools: Ahrefs / Semrush / Ubersuggest (free). | Weekly |
| Sentry | JavaScript errors, Server Action failures, form submission errors. Alert threshold: >5 errors/hour triggers email alert. | Weekly — fix within 48h |
| Hotjar | Homepage heatmap, assessment form scroll map, sector page click map, session recordings on form drop-offs. | Monthly analysis |
| Resend Dashboard | Open rates, click rates, bounce rates, unsubscribes per campaign. Target: >35% open rate, >5% click rate. | After every send |
| Supabase | Subscriber growth rate, quote pipeline (pending → assessment booked → completed), area/sector breakdown. | Monthly |
| PageSpeed Insights | Real-world CrUX data for Core Web Vitals — not just Lighthouse lab data. | Monthly or after major updates |
| Vercel Analytics | Edge function performance, TTFB by region, error rates, build times. | Weekly |

# 16. Vercel Deployment Checklist

## 16.1 Environment Variables

| Variable | Where to Find It |
| --- | --- |
| NEXT_PUBLIC_SUPABASE_URL | Supabase Dashboard → Settings → API → Project URL |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | Supabase Dashboard → Settings → API → anon public key |
| SUPABASE_SERVICE_ROLE_KEY | Supabase → Settings → API → service_role key — NEVER expose to browser |
| RESEND_API_KEY | Resend Dashboard → API Keys → Create → 'Sending access' |
| NEXT_PUBLIC_GA4_ID | Google Analytics → Admin → Data Streams → Measurement ID (G-XXXXXXXX) |
| SENTRY_DSN | Sentry → Project → Settings → Client Keys → DSN |
| UPSTASH_REDIS_REST_URL | Upstash Console → Database → REST URL |
| UPSTASH_REDIS_REST_TOKEN | Upstash Console → Database → REST Token |
| NEXT_PUBLIC_HOTJAR_ID | Hotjar → Settings → Tracking Code → Site ID (numeric) |
| NEXT_PUBLIC_SITE_URL | https://curtaincleaning.org (used for canonical URLs + sitemap) |

## 16.2 Launch Checklist

| # | Task | Done? |
| --- | --- | --- |
| 1 | Vercel project created, GitHub repo connected, auto-deploy configured | [ ] |
| 2 | All 10 environment variables added in Vercel Dashboard (Production + Preview) | [ ] |
| 3 | Cape Town region enabled: Vercel → Project → Settings → Functions → af-south-1 | [ ] |
| 4 | Supabase project created, SQL migrations run (supabase db push), RLS tested | [ ] |
| 5 | Resend domain verified: curtaincleaning.org TXT record added in GoDaddy | [ ] |
| 6 | GoDaddy DNS updated: CNAME www → cname.vercel-dns.com ¦ A @ → 76.76.21.21 | [ ] |
| 7 | SSL certificate provisioned by Vercel — green padlock on curtaincleaning.org | [ ] |
| 8 | All 6 area pages live with unique content (verified non-duplicate in Search Console) | [ ] |
| 9 | All 6 sector pages live with sector-specific AI ambassador video or poster | [ ] |
| 10 | Assessment form end-to-end tested: submit → Supabase row → email received | [ ] |
| 11 | All JSON-LD schema tested: search.google.com/rich-results — zero errors | [ ] |
| 12 | Lighthouse 90+ on mobile: homepage, Hotels sector page, JHB North area page | [ ] |
| 13 | Exit-intent popup tested: shows on exit, suppression cookie prevents 2nd show | [ ] |
| 14 | Rate limiting tested: 6 rapid form submissions → 6th returns 429 error | [ ] |
| 15 | POPIA compliance: privacy policy live, cookie banner working, opt-ins unchecked | [ ] |
| 16 | Sitemap submitted to Google Search Console: /sitemap.xml | [ ] |
| 17 | GA4 custom events firing: assessment_booked, whatsapp_click, video_play | [ ] |
| 18 | Sentry SDK installed and capturing errors in Sentry dashboard | [ ] |
| 19 | Google Business Profile 100% complete, linked to curtaincleaning.org | [ ] |
| 20 | All email automation flows tested in Resend sandbox | [ ] |
| 21 | Accessibility audit: keyboard-only navigation, WAVE tool — zero critical errors | [ ] |
| 22 | Baseline rank tracking recorded for all target keywords | [ ] |

# 17. Exhaustive Terminology Glossary

Every technical term used in this document, organised by development layer, with definitions and OTS-specific context.

## Infrastructure & Networking

| Term | Definition | OTS Context |
| --- | --- | --- |
| DNS | Translates curtaincleaning.org into an IP address. Up to 48h propagation after changes. | GoDaddy DNS must be updated to point to Vercel at launch |
| CDN | Content Delivery Network — caches assets on global servers for fast local delivery. | Vercel Edge Network is built-in. Critical for AI video delivery to JHB users. |
| HTTP/3 (QUIC) | Newest web protocol — faster, multiplexed connections. Auto-enabled on Vercel. | Reduces page load time for JHB users on mobile data |
| HTTPS/TLS/SSL | Encrypts the connection. Mandatory for SEO. Vercel auto-provisions via Let's Encrypt. | Without HTTPS, Chrome shows 'Not Secure' — kills trust immediately |
| TTFB | Time to First Byte — how fast the server starts responding. Target <200ms. Slow TTFB kills LCP. | Cape Town af-south-1 region minimises TTFB for Johannesburg users |
| Status Codes | 200=success, 301=permanent redirect, 302=temp, 404=not found, 500=server error. | Custom 404 page should contain AssessmentCTA — turns lost traffic into leads |
| CORS | Cross-Origin Resource Sharing — browser security for cross-domain requests. | Needed if embedding Google Reviews or external map widgets |
| CSP | Content Security Policy — blocks XSS attacks via HTTP headers. | Add via next.config.ts headers — protects assessment form from script injection |

## Rendering Strategies

| Term | Definition | OTS Usage |
| --- | --- | --- |
| SSR | Server-Side Rendering — page rendered fresh per request. Best for dynamic, personalised content. | Assessment form /quote — real-time validation, CSRF, rate limiting |
| SSG | Static Site Generation — built once at deploy. Fastest load + best base SEO. | Services, About, Process, Privacy pages — never change |
| ISR | Incremental Static Regeneration — SSG + background revalidation every N seconds. | Homepage (3600s), area pages + sector pages (86400s) |
| CSR | Client-Side Rendering — browser renders with JavaScript. Avoid for SEO content. | Only for post-hydration interactivity: exit-intent popup, WhatsApp button |
| RSC | React Server Components — run on server only, zero JS sent to browser. | Use for static content blocks: sector stats, FAQ items, service descriptions |
| Hydration | Attaching JS event handlers to server-rendered HTML. Mismatch errors cause CLS. | Pitfall: don't use dates/times that differ between server and client |
| Server Actions | Next.js form handling server-side without separate API routes. Marked 'use server'. | All form handling: assessment form, newsletter signup |
| Streaming | Send HTML chunks to browser as ready via React Suspense boundaries. | Wrap AmbassadorVideo and ReviewWidget in Suspense for faster perceived load |

## Performance & Core Web Vitals

| Term | Definition |
| --- | --- |
| LCP | Largest Contentful Paint — time until the hero image/video is painted. Target <2s. Most important ranking factor. |
| INP | Interaction to Next Paint — time from user click/tap to next visual update. Target <200ms. Replaced FID in 2024. |
| CLS | Cumulative Layout Shift — unexpected layout movement. Target <0.1. Fix by adding explicit width/height to all images. |
| FCP | First Contentful Paint — time until first text or image appears. Target <1.5s. Improved by streaming + preload. |
| Lighthouse | Google's free audit tool in Chrome DevTools. Scores: Performance, Accessibility, Best Practices, SEO. Target 90+ all. |
| Next/Image | Next.js image component: auto WebP, lazy loading, prevents CLS via width/height props, blurDataURL placeholder. |
| WebP/AVIF | Modern formats: WebP ~30% smaller than JPEG, AVIF ~50% smaller. Next.js converts automatically. |
| Cache-Control | HTTP header: how long browsers/CDNs cache assets. Static: max-age=31536000 (1yr). HTML pages: no-store. |
| Above the Fold | Content visible without scrolling. Primary AssessmentCTA and H1 must be above fold on mobile and desktop. |

## SEO, Local SEO & Backend Terms

| Term | Definition |
| --- | --- |
| JSON-LD Schema | Structured data in <script type='application/ld+json'> — powers Google rich results (stars, FAQs, How-To, Local Pack). |
| E-E-A-T | Experience, Expertise, Authoritativeness, Trustworthiness — Google's quality framework. Build with Kathy's bio, years, certifications, reviews. |
| Local Pack | The 3 map results above organic results for local searches. Driven by GBP completeness + LocalBusiness schema + NAP consistency. |
| NAP Consistency | Name/Address/Phone identical everywhere. 'On The Spot' vs 'On The Spot Specialists' confuses Google's entity graph. |
| Canonical Tag | Tells Google the 'true' URL — prevents duplicate content between /areas/jhb-north and /areas/jhb-north?ref=footer. |
| Featured Snippet | Position 0 — the answer box. Target with: H2 as a question, immediate concise answer below. Pricing FAQ is a prime candidate. |
| Server Actions | Next.js: async 'use server' functions. Handle form submissions, DB writes, email sends — without a separate API route. |
| Zod | TypeScript schema validation. Validates form data before DB write — prevents malformed or malicious data in Supabase. |
| RLS | Row Level Security — database-level access control. anon can INSERT quotes, cannot SELECT subscriber emails. Critical for POPIA. |
| Rate Limiting | Max requests per IP per time window. OTS: 5 form submissions/hour/IP via Upstash Redis — prevents spam and competitor form bombing. |
| POPIA | SA's Protection of Personal Information Act. Requires explicit opt-in, privacy policy, data deletion rights. Like GDPR for South Africa. |
| WCAG 2.2 | Web Content Accessibility Guidelines. Level AA is the legal/ethical standard. Ensures usability for people with disabilities. |
| A/B Testing | Run two versions simultaneously, split traffic 50/50, measure which converts better. NEVER change two variables at once. |
| UTM Parameters | URL tracking codes (?utm_source=email&utm_campaign=spring) — tell GA4 which campaign drove traffic. Use on all email CTAs. |
| CI/CD | Continuous Integration/Deployment. GitHub Actions runs tests on every push. Vercel auto-deploys on git push to main. |

# 18. Personal Learning & Implementation Roadmap

Designed specifically for Steve — a motivated business owner newer to development. Every phase builds directly on the OTS project so every concept is learned by building something real and useful. Total time: 3–6 months part-time.

| Phase 1 | Fundamentals — Weeks 1–3 Resources: MDN Web Docs + freeCodeCamp HTML/CSS. Task: Build a static HTML + Tailwind CDN version of the OTS homepage. Goal: Understand semantic HTML, Flexbox, mobile-first breakpoints, and basic forms before touching Next.js. Milestone: Static homepage deployed to Vercel with correct H1, meta description, trust badge strip, and AssessmentCTA visible above the fold on mobile. |
| --- | --- |

| Phase 2 | Frameworks & Rendering — Weeks 4–7 Resources: nextjs.org/docs (App Router section) + YouTube 'Next.js 15 App Router Tutorial'. Task: Rebuild homepage and Hotels sector page in Next.js 15, TypeScript, Tailwind. Add ISR (revalidate: 86400) to Hotels page. Milestone: Hotels sector page live on Vercel preview URL with correct generateMetadata, ISR working, and AssessmentCTA using sector-specific CTA text from Section 2.3. |
| --- | --- |

| Phase 3 | Performance & Core Web Vitals — Weeks 8–10 Resources: web.dev + Chrome DevTools Lighthouse. Task: Run Lighthouse daily. Fix each issue one at a time: add width/height to all images, implement AmbassadorVideo lazy-load component, optimise font loading with next/font. Milestone: Lighthouse 90+ Performance on homepage and Hotels sector page on mobile. |
| --- | --- |

| Phase 4 | SEO & Schema — Weeks 11–12 Resources: schema.org docs + search.google.com/rich-results. Task: Add full JSON-LD to all pages. Test each type in Rich Results Test before moving to next. Add generateMetadata to all routes. Build sitemap.ts with 6 area slugs + 6 sector slugs. Milestone: All schema types passing Rich Results Test with zero errors. |
| --- | --- |

| Phase 5 | Forms, Database & Email — Weeks 13–15 Resources: supabase.com/docs + react.email/docs + resend.com/docs. Task: Build complete assessment form Server Action — Zod validation → Supabase insert → Resend email. Test end-to-end in staging. Build all 5 React Email templates. Milestone: Full assessment submission working in production — Supabase row confirmed, email with PDF link arrives in inbox within 30 seconds. |
| --- | --- |

| Phase 6 | Analytics, CRO & Area Pages — Ongoing Resources: GA4 docs + Hotjar Academy (free). Task: Set up all GA4 custom events. Build all 6 area pages with unique content per Section 5.2. Install Hotjar. Run first A/B test on CTA copy. Submit sitemap to Search Console. Monitor rankings weekly. Milestone: Ranking on page 1 for at least 3 area long-tail keywords within 90 days of launch. |
| --- | --- |

## 18.1 Recommended Resources

| Resource | URL | What to Learn |
| --- | --- | --- |
| Next.js Docs | nextjs.org/docs | App Router, Server Actions, generateMetadata, ISR/SSR — the primary reference |
| MDN Web Docs | developer.mozilla.org | HTML5, CSS, JavaScript fundamentals — the definitive web reference |
| web.dev | web.dev | Core Web Vitals, Lighthouse, performance — Google's own free guide |
| Supabase Docs | supabase.com/docs | DB setup, RLS policies, @supabase/ssr Next.js integration |
| Tailwind CSS Docs | tailwindcss.com/docs | Utility classes, responsive prefixes (sm:/md:/lg:), custom config |
| React Email Docs | react.email/docs | Email templates as React components, preview server |
| Schema.org | schema.org | All structured data types — LocalBusiness, FAQPage, HowTo, VideoObject |
| Rich Results Test | search.google.com/rich-results | Test all JSON-LD before deploying — catches errors instantly |
| Ahrefs Free Tools | ahrefs.com/free-seo-tools | Keyword difficulty, SERP checker, backlink checker — all free |
| Google Search Console | search.google.com/search-console | Monitor rankings, indexing, CWV, suburb impression data |
| Hotjar Academy | hotjar.com/academy | Free CRO and heatmap analysis courses |
| freeCodeCamp | freecodecamp.org | Free full-stack web development — great for fundamentals |

## 18.2 Do This Today — 6 Actions

- Create GitHub repository: github.com → New → 'curtaincleaning'

- Create Supabase project at supabase.com (free tier) → run SQL from Section 10

- Create Vercel account at vercel.com → connect GitHub repo → enable af-south-1 region

- Run: npx create-next-app@latest curtaincleaning --typescript --tailwind --app

- Add OTS brand colours to tailwind.config.ts: navy: '#003366', green: '#00AA44'

- Create Resend account at resend.com → verify curtaincleaning.org domain → get API key

✅ Steve's Priority Shortcut — V1 Strategy Don't wait for a perfect 17-section website before going live. Get V1 live with: Homepage + Assessment Form + 3 Sector Pages (Hotels, Corporate, Residential). That's your money-making core. Generate leads while you build the area pages, email flows, and remaining sectors. The best website is the one that's actually live and collecting leads. Phase 1–5 of the build roadmap (Section 4) = V1. Everything else = V2 and beyond.

🔑 Final Developer Instruction Before writing any code or copy, read Section 2 of this document (Core Strategic Decisions). The three decisions in Section 2 — no price list, six area pages, assessment-first CTAs — override any conventional website convention. If you find yourself writing a price list, adding suburb pages, or using 'Get a Quote' as the CTA, stop and re-read Section 2. These decisions are deliberate and well-reasoned. They are NOT oversights.

— END OF DOCUMENT —

On The Spot Curtain Cleaning Specialists  |  curtaincleaning.org  |  071 622 6753  |  info@curtaincleaning.org

v3.0 Final  —  March 2026  —  All strategic decisions integrated